DWBI Test Strategy

## Abbreviations and acronyms

| Abbr. | Meaning |
| --- | --- |
| EDW | Enterprise Data Warehouse |
| ETL | Extract, Transform, Load |
| LND | Landing layer |
| 3NF | Third Normal Form (BL_3NF core layer) |
| DM | Dimensional Mart (BL_DM star schema) |
| BI | Business Intelligence |
| DQ | Data Quality |
| DQE | Data Quality Engineer |
| RLS | Row-Level Security |
| UAT | User Acceptance Testing |
| GUI | Graphical User Interface |

# 1. Introduction

## 1.1 Document goal and scope

This document describes the strategy and techniques for testing a Power BI reporting solution built on top of an Enterprise Data Warehouse (EDW). It defines what will be tested, how it will be tested, which tools and acceptance criteria are used, and in what order the testing activities are executed, so that the solution delivers correct data to end users.

## 1.2 Target audience

- EPAM Development and Testing Team - as a guideline for what needs to be tested, how, with which tools and acceptance criteria.

- Customer Team - to verify that all essential testing requirements are covered and that the proposed strategy and techniques address them.

# 2. Overall strategy

The reporting solution is verified using functional testing (data validation - completeness, transformation and data quality - plus report functionality and GUI verification), non-functional testing (security, performance, GUI) and change-related verification (regression and confirmation testing).

Data validation is performed with SQL queries executed against the EDW dimensional mart (BL_DM star schema) and compared with the values rendered in each Power BI dashboard.

Report verification (functionality, GUI, security, performance) is performed manually in Power BI Desktop and the Power BI Service. All checks are designed to give sufficient coverage and depth, and are stored in the project DQ Checklist (Smoke / Critical / Extended paths).

# 3. Scope of work

The scope of QA activities is defined as the verification of data quality for three Power BI dashboards, in the following priority order:

- Power BI dashboard “Sales”

- Power BI dashboard “Cost”

- Power BI dashboard “Stocks”

Each dashboard is verified through the following validation types:

- Data validation between the EDW (BL_DM) and the Power BI dashboard — data transformation, completeness, data quality;

- Functional verification of the developed Power BI dashboards (slicers, filters, drill / drillthrough, sorting, export);

- Non-functional verification (security / RLS, performance, GUI);

- Regression testing (change-related) using SQL baseline scripts after each change;

- Confirmation testing (retesting) of all fixed defects;

- Smoke testing on every new deployment; Ad-hoc verification across measures and attributes.

# 5. Entry criteria and risks

## 5.1 Entry criteria

Test activities may start as soon as:

- Functional and non-functional requirements, and the source-to-target mapping, are defined and approved by the responsible person;

- The DQ Checklist is designed;

- Test data is loaded into the EDW dimensional mart (BL_DM) and the test environment / database is available;

- The Power BI dashboards are deployed to the test workspace and are accessible;

- Smoke test has passed.

## 5.2 Risks

| # | Risk | Severity | Risk description | Resolution |
| --- | --- | --- | --- | --- |
| 1 | Functional specification is not completed before the start of the sprint; frequent changes at the end of the sprint | High | Quality of the software; delays in the implementation date; loss of the suitability of the test documentation (DQ Checklist) | Do not deliver any major changes in the code at least 5 days prior to the DEMO. |
| 2 | Scope is increased by new unplanned features or change requests | High | Iteration scope is increased; delays in the implementation date | Efficient negotiation and approval of the impact to schedule / quality, signed off by the Customer; possibly reduce scope by dropping low-priority features. |
| 3 | EDW test data is not loaded, incomplete, or stale in the test environment | Medium | Data validation is blocked or produces false discrepancies | Confirm data load and freshness as an entry criterion before test start; add a smoke check for non-empty layers. |
| 4 | Power BI Service refresh / data gateway is unavailable | Medium | Refresh and Service-side validation cannot be executed | Verify environment readiness (gateway, scheduled refresh) before the test window opens. |

# 6. Test approach

High-level test activities are listed below in the order in which they are executed:

- Review and baseline the requirements and the EDW–Power BI source-to-target mapping; confirm the entry criteria are met.

- Design the DQ Checklist (Smoke / Critical / Extended) for each dashboard in scope.

- Prepare and verify the test environment: EDW loaded to BL_DM, dashboards deployed, access granted.

- Smoke test — each dashboard opens, connects to the model and renders; key visuals load; row counts are non-zero.

- Data completeness verification — every expected row and field is present in the dashboard versus the EDW, with no loss.

- Data transformation verification — aggregations and DAX measures (sums, per-period, cumulative) match SQL results from the EDW.

- Data quality verification — data types, boundary values, duplicates and NULL handling.

- Report functionality verification — slicers, filters, drill / drillthrough, sorting and export behave as required.

- GUI verification — layout, fonts, colours, header / footer and mobile layout against the design requirements.

- Non-functional testing — security (RLS / role-based access) and performance (dataset refresh and visual render times).

- Regression and confirmation testing — re-run SQL baselines after any change; retest all fixed defects.

- Ad-hoc verification — exploratory checks combining measures and attributes across dimensions.

- Defect reporting throughout (Jira)(happens on any previous stage when a bug is spotted); publish the Test Result Report.